# Known Gaps — what's intentionally not built yet

So testing energy goes where it helps: everything below is known and planned, not broken. If you hit one of these, no need to report it.

## Coming in Phase 5 (weeks 10–11)

- TV display — the full-screen blinds/prize-pool screen for the venue TVs. The /display link exists but is a placeholder.

- Thermal printing — seat cards and alternate tickets currently export as CSV; printing to the venue's thermal printer is Phase 5.

- iPad deep polish — the app works on tablets today (and phones), but the dedicated iPad pass (older-device performance, edge cases) is Phase 5.

## Coming in Phase 6 (week 12)

- Analytics dashboard + Player App updates — the other two apps don't read the new tournament data yet. Separate work, planned.

## Coming in Rollout

- Your real player base — the Casinoware player import (names, contact details, opening wallet balances) happens in Rollout, right before training. Today's player list is test data only.

- Operator handbook + training.

## Parked to v1.5 (by decision)

- ICM deal calculator — deals are fully supported with manually agreed amounts; the automatic ICM math is a v1.5 candidate.

- Cash games, packages, ID scanning, loyalty, multi-venue.

## Small known items

- Ticket issuance UI — redeeming a ticket at registration works; a dedicated screen for *issuing* tickets outside a satellite win is not built yet.

- Payout auto-fill curve — uses a placeholder formula until the venue's real payout table is supplied; manual override of every payout row already works.

- Google sign-in — the button is live but the option needs to be switched on in the project settings; email + password always works.

- Winner payouts credit the wallet only — paying a winner in till cash as a recorded alternative is a known open question for v1.

## Deliberate design decisions (not gaps)

- Online-only. If the venue internet drops, the app stops accepting changes rather than risk conflicting data. The venue mitigates with a reliable connection / 4G failover.

- The app never moves money. It records what the till, EFTPOS terminal, and PayID did. This keeps it out of the payment-compliance critical path.

- No bulk payout button. Every win credit requires a cashier confirming that specific player, on purpose.