# Progress Log — PlayLive Floor App

A plain-language record of what was built, session by session. Items marked [extra] were not in the original plan — they came from floor-team feedback or opportunities spotted along the way.

Where we stand (16 July 2026, week 8 of 12): Phases 0–4 of the six-phase build are code-complete — that's the entire operational core: tournament setup, the live clock, registration and payments, seating, the wallet, payouts, and reconciliation. The app is deployed to a live testing environment at admin.playlive.melbourne. Remaining: the TV display + iPad polish phase, the consumer-app adaptors phase, and the human sign-off reviews — which this testing round kicks off.

## Week 1 — Discovery & Setup (Phase 0)

- Casinoware feature inventory completed with the floor team (what to keep, what to drop, how Mystery Bounty works).

- Audit of the existing shared database; documented quirks and duplicates.

- Project repository set up (same tech stack as the analytics dashboard).

- Key architecture decisions locked: online-only operation (the venue provides reliable internet; the app refuses writes rather than risk conflicting data), and the wallet as record-keeper, not payment processor — the venue's existing till/EFTPOS/PayID systems move money, the app records that it happened.

- Registration desk shadowed for a shift → wallet design document.

## Week 2 — Foundations (Phase 1)

- Staff sign-in with four roles: Manager, Tournament Director, Cashier, Read-only. Every screen respects the role.

- Security rules deployed — the database refuses access to anyone without a staff role, enforced server-side, not just in the app. (This was the project's first hard gate: no real data before rules.)

- The full database schema designed and documented; every read and write in the app validated against it automatically.

- The wallet ledger engine: 13 money operations (deposits, buy-ins, tickets, withdrawals, win credits, corrections), all atomic — a buy-in that debits a wallet and creates an entry either fully happens or fully doesn't. Two iron rules with no override: a wallet can never go negative, and every amount must be positive.

- Duplicate-player merge tool (for cleaning up the imported player base).

- Audit log: every staff action recorded with who / what / when, viewable and filterable by managers.

- App shell with tailored home screens per persona (desk vs floor).

- 418 automated tests at this point.

## Weeks 3–4 — Tournament Setup & Clock (Phase 2)

- Tournament templates, two-level: reusable blind structures + full tournament templates ("Thursday $80 Turbo" as one click).

- Tournament creation wizard: all formats — NLH, PLO, satellites (with ticket rewards), Mystery Bounty, multi-day, and multi-flight (several Day 1s converging into one Day 2).

- Payout structure editor: by percentage or fixed amounts, auto-fill, rounding rules, manual override of every place.

- The live clock. Blind levels count down and advance automatically, stay in sync on every screen, and survive page reloads and network blips. Pause, resume, jump levels. (Design note: the clock stores an anchor time rather than ticking in the database — this is why it can't drift.)

- Floor controls: the tournament lifecycle (draft → scheduled → late reg open → closed → finished), with unusual jumps requiring a manager and a recorded reason.

## Weeks 5–6 — Registration, Seating & Wallet (Phase 3)

- Player profiles, fast fuzzy search, and quick-create at the desk.

- Registration with all payment methods: cash, EFTPOS, from wallet, and ticket (with top-up when the ticket doesn't cover the buy-in). Prize pool automatically excludes hospitality.

- Wallet deposits: cash, EFTPOS, and a guided PayID wizard that walks the cashier through reading out the venue PayID and confirming funds arrived before recording.

- The whole seating suite: random seat draw with even table distribution, manual moves, table balancing (minimum player moves, ±1), table breaking with automatic redistribution, opening/closing/activating tables, and an alternates waitlist (first-in-first-out, "seat next" one-tap).

- Per-player wallet ledger on the profile: every transaction with a running balance, filters, and CSV export.

- [extra] Sub-second protection everywhere: if the venue internet drops mid-save, the app shows a clear error and re-enables the button instead of hanging forever.

## Early June — Floor-team driven improvements

- [extra] Full visual redesign — the black/white/PlayLive-red "Floor OS" look, replacing the developer-grade styling.

- [extra] Seating room overview rebuilt after TD feedback ("doesn't scale to many tables"): each table is now a compact card with a ✓/✗ seat map; names on demand.

- [extra] Player elimination pulled forward from Phase 4 so bust-outs could be tested with the seating tools together.

## 1 July — Floor feedback round #1 (all six quick wins shipped)

The floor managers walked through the app and produced a feedback list. All six quick-win items shipped the same week [extra]:

- Tournament list: clickable column sorting.

- Open-table button made prominent + open several tables at once.

- Deposit screen: full player list, alphabetical, whole row clickable.

- Audit log: search-as-you-type fixed; action list alphabetised.

- Plus: the venue's real blind structures entered as templates — Sixhundy Sunday, Championship Opening, Main Event, and the standard turbo ladder.

## 10 July — Payouts, Results & Withdrawals (Phase 4)

The entire end-of-tournament flow, built and tested in one coordinated push:

- Bust-out recording with automatic finishing places, safe even when two staff eliminate players simultaneously. Mistakes reversible with an audit trail.

- Mystery Bounty draws: random from the remaining pool, duplicate-proof, with a reveal screen and bounty board.

- Satellite milestones: one tap marks a player as having won their ticket.

- Last-longer (Upper Deck / Main Deck) winner settlement.

- Payouts screen: calculated from the real prize pool, deal-making mode (custom amounts, manager acknowledgment if the total differs from the pool), and per-player cashier confirmation before anything credits a wallet — no bulk auto-pay, by design.

- Withdrawals queue: cashier creates, manager completes (money leaves the wallet only on manager confirmation).

- End-of-day reconciliation view: cash/EFTPOS/PayID taken, withdrawals paid, net wallet movement — with CSV export for checking against the till.

- Final results page per tournament.

- The one planned stretch item — the ICM deal calculator — was consciously parked for v1.5, exactly as the plan's decision point allowed.

- 817 automated tests, plus an independent comprehensive code review.

## 16 July — Staging launch (this round)

- Deployed to Firebase Hosting: https://playlive-floor.web.app, then the custom domain https://admin.playlive.melbourne.

- Four role-based test accounts created and configured.

- [extra] "Sign in with Google" added to the login page, ready for staff Workspace accounts (email + password also works).

- Full end-to-end smoke test on the live environment: player creation, deposits, tournament creation, registration from wallet, clock, audit trail — all passing. One bug found (a broken back-link on the clock screen), fixed and redeployed the same hour.

- Role gating and phone usability verified on a real phone.

- Historical Casinoware data (1,773 past tournaments) found in the shared database and deliberately preserved — it belongs to the analytics dashboard and coexists safely with the new app.

- This stakeholder package prepared.

## What remains

| Item | Notes |
| --- | --- |
| Stakeholder feedback round | You are here — the reason for this package |
| Guy's formal Phase 2 & 3 sign-off reviews | Now unblocked by the staging environment |
| Seating UX walkthrough with floor staff | The seating screens are functional-first and expected to change with your input |
| Real payout curve | The auto-fill uses a placeholder curve; swaps to the venue's real table when supplied |
| Phase 5 — TV display + iPad polish | Weeks 10–11 in the plan |
| Phase 6 — Analytics dashboard + Player App adaptors | Week 12 in the plan |
| Rollout | Data import from Casinoware, handbook, training, parallel run, cutover — scheduled around the venue's calendar |